Minutes for Special Public Meeting of the Odyssey Board of Directors

Date:		April 04, 2025

Location:	Odyssey Conference Room and Teleconference

Start Time:	Special Public Meeting at 2:30 PM (live and via zoom, see below invite)

Attendance:

- Present: Vice President Ken Przywara (KP), Secretary Joel Porter (JP), Bridget Davis (BD), Costas Fountzoulas (CF), Eva Jannelli (EJ), Georgia Halakos (GH), Georgia Kollias (GK)

- Absent: President Erin Allard (EA), Helen Anderson (HA), Kristen Turner (KT), Valerie Caras (VC)

Agenda1

- Call to Order - 2:37 PM (KP)

- Pledge of Allegiance

- Building 27 Renovation | Jeff Koss

  - Thanked subcommittee members who met on April 2 to review 3 bids on the work to be completed

  - Subcommittee unanimously recommending the board award the project to Construction Services, Inc.

    - RFP and Interview process revealed they were best aligned with our timeline, anticipated potential obstacles with solution-oriented solutions, and have positive previous relationships with key subcontractors on the project, despite not being the lowest bidder

  - Open Discussion

    - While not part of the scoring rubric, it was noted that some of the subcontractors are members of the OCS family or otherwise friends of OCS

    - There is some flexibility in the plan to accommodate on-the-fly design changes if necessary

    - Designs for first floor are permit-ready based on previously provided blueprints

    - Second floor budget is estimated as designs are still being finalized

    - To mitigate the effects of potential tariff-induced material cost fluctuations, materials are to be ordered as soon as the project is awarded

      - The board recommended a specific clause to require material orders within a specified period of time

      - Contractors have also requested this as cost fluctuations affect them as well

    - The cost breakdown for the first floor includes non-first floor work performed during the first-floor phase such as HVAC, electrical, and plumbing. Roof-located HVAC unit replacement during this phase explains the roof cost on the first-floor breakdown.

  - Motion to award the project to Construction Services, Inc: CF 1st and JP 2nd

    - Motion carried unanimously

- Motion to Adjourn: CF 1st and JP 2nd

  - Motion carried unanimously

  - Meeting adjourned at 2:57 PM

NOTE: These Agenda Items may not be considered in sequence.  Pursuant to 29 Del. C. § 10004(e)(2), this Agenda may be changed to include additional items, including executive sessions, or to delete items that arise at the time of the meeting.

Initial Agenda Posted: April 02, 2025

Topic: OCS Monthly Board Meeting – Special Public Session

Time: April 02, 2025 02:30 PM Eastern Time (US and Canada)

https://us02web.zoom.us/j/88489803681?pwd=T0c1UE9peTk4aytZckpjeUhmQXFEZz09

Meeting ID: 884 8980 3681   Password: 130806

Dial by your location     +1 301 715 8592 US (Germantown)